TEST PLAN
FRONT ACCOUNTING (FA)

1. TEST PLAN IDENTIFIER :-
FRONT ACCOUNTING 2.4.8 MTP 1.0

2. REFERENCE :-
Front Accounting(FA) User Guide Manual.pdf

3. INTRODUCTION :-
        Front Accounting (FA) is a professional web-based Accounting system for Enterprise Resource Planning (ERP).
It is targeted towards small and medium sized enterprises. It is integrated with modules that support most common business processes.
Front Accounting is a multi-user system. It supports multiple languages and currencies.
Front Accounting is developed by an international team. Senior developer Joe Hunt from Sweden and Janusz Dobrowolski from Poland.

4. TEST ITEM :-
A. Login - In the login page user have to login using valid user id and password.
        Multiple users can login into the system.
B. Sales - In sales module, the seller / salesman can setup a quotation entry and after that it	can be convert into sales order entry if there is an order for the product from customer	side. Then the salesman can make a delivery entry for the product which is been	dispatch to customer along with an invoice entry. After thee customer does payment	the salesman can make a customer payment un the system for the same.
C. Purchase - In purchase, the buyer make a purchase order entry in the system for the	product he/she ordered to supplier. Then buyer can make goods receive entry for	product that been delivered from supplier along with a supplier receive entry. Then the	buyer can make a supplier entry after paying the desire amount for the product they	received.
D. Item & Inventory - in the Item and Inventory module, here the stockist/inventory	manager maintains the goods/products which are allocated at different warehouses in	different locations. Here they maintain the records of goods transferred form one	location to another location with a specific date. Here they also maintain the status of	each products at different location warehouses and the transaction details of each	products with a specific date range/duration.

5. FEATURES TO BE TESTED:-
1.Login -
A. Login
2.Sales -
A. Sales Quotation Entry
a. Place Quotation entry
b. Cancel Quotation entry
B. Sales Order Entry -
a. Place order entry
b. Cancel order entry
C. Direct delivery -
a. Update the order detail
b. Clear Quantity
c. Process Dispatched
D. Direct invoice -
a. Process Invoice
b. Update Invoice
E. Customer Payment -
a. Add payment entries

3.Purchases -
A. Purchase Order Entry -
a. Place order entry
b. Cancel order entry
B. Received Purchase Order item (GRN) -
a. Update purchase Order
4.Items and Inventor -

6. FEATURES NOT TO BE TESTED:-
1.Manufacturing
2.Fixed Assets
3.Dimensions
4.Banking and General Ledger
5.Setup

7. TEST APPROACH :-

METHOD OF TESTING -
1. Black-box testing method

LEVEL OF TESTING -
1. System testing

TYPE OF TESTING –
1. Functional testing
2. Compatibility testing
3. Gui testing
4. Security testing
5. Usability testing etc...

8. TEST DELIVERABLES:-
1.Test plan
2.Test scenario
3.Test case
4.Defect report

9. TEST ENVIRONMENT:-

HARDWARE:-
Ram	2 GB
Processor	Intel i3 core Processor with 3Hz
Operating system	Window, Linux
Browsers	Google chrome, Mozilla Firefox
SOFTWARE:-
Pdf reader	Adobe pdf reader
Media player	Mx player

10. SCHEDULE:-

SR.NO.	TASK/ACTIVITES	DAYS(HRS)	DATE RANGE
1	Test plan writing
2	Test scenario writing
3	Test case writing
4	Test case execution
5	Defect reporting

11. ROLES AND RESPOSIBILITES:-

SR.NO.	NAME OF THE PERSON	DESIGNATION	TASK/ACTIVITIES
1	Satkar Shubham	Tester	Test plan writing / Test scenario writing / Test case writing / Test case execution / Defect reporting

12. STAFFING AND TRANING:-

TRANING CONDUCTED BY	EMPLOYEE NAME	TRANING TOPIC
Bhupinder Sir	Satkar Shubham	Manual testing training

13. SOFTWARE RISK ISSUES (PRODUCT RISK):-
1.Lack of tools
2.Lack of budget
3.Lack of resources
4.Lack of training
5.Safety and security related issue
6.Database security related issue

14. RISK AND CONTIGENSIS (PROJECT RISK):-
1.Delay in receiving built
2.Network connection issue
3.Installation issue
4.Lack of resources
5.Backup and restore problem
6.Database connection issue

15. SUSPEND AND RESUME CRITERIA -

SUSPEND CRITERIA	RESUME CRITERIA
1. Show stopper defect found (blocker defect)	1. Show stopper defect is resolved and retested
2. No Electricity	2. Electricity issue resolved
3. System Crashed	3. System is repaired and started working
4. Network Crashed	4. Network is available

16. EXIT CRITERIA (Item pass & fail) :-

EXIT CRITERIA:- (ITEM PASS/FAIL CRITERIA)
All the test case should be executed (i.e. 100% test coverage)
90% test case should be pass and 10% test case may be fail with low severity and low priority
Required quality of product (software) should be achieved
All the test deliverables should be updated

17.APPROVAL:-

SR.NO.	NAME OF THE PERSON	DESIGNATION/ROLE	DATE	REMARK (APPROVED/UNAPPROVED)	SIGNATURE
1	Gulnar Mam	Test manager